xSender

Frontend Audit & Complete Screen Map

Prepared for Buddy & Misbah Adil, Promptly · August 2026 · Companion to Roadmap v2

# 1. The Verdict: Keep and Extend, Don't Rebuild

The live build at xsender-seven.vercel.app already has a consistent design system, a working navigation shell, and 9 of its 14 nav items fully built with realistic, data-dense UI — flow canvases, live chat previews, usage meters. That's genuinely hard to get right, and it already matches Promptly's brand palette. Throwing it away and starting from a blank canvas would mean redoing work that's already at a good standard, purely to end up in roughly the same place.

The real gaps aren't design gaps — they're structural: 5 nav items are dead links, the module list was built around "WhatsApp dashboard" and needs a few genuinely new screens to match the automation-first, multi-channel, multi-vertical positioning in Roadmap v2. That's extension work, not a rebuild.

# 2. Current Frontend Audit

| Screen (nav item) | Live status | What's actually there |
| --- | --- | --- |
| Dashboard | Built | Live metric cards, recent conversations, campaign performance, quick actions, pending approvals, agent leaderboard — all static/dummy data |
| Inbox | Built | Unified conversation list, chat thread, customer context sidebar with order history — static data |
| Contacts | Built | Searchable contact table, detail profile panel, activity timeline, tasks — static data |
| Campaigns | Built | Step-based campaign builder (Audience → Template → Personalize) with live phone-frame preview — static data |
| Automation | Built | Drag-and-drop flow canvas with trigger/action nodes, node settings panel — static demo flow only |
| Catalog | Built | This is WhatsApp *template* compliance (Marketing/Utility/Auth approval), not a product/menu catalog — naming collision to fix, see Section 3 |
| Reports | Built | Rendered as "Analytics": message volume, delivery/read/reply rates, campaign table, agent performance, heatmap — static data, richer than the case study described |
| Billing | Built | Plan comparison, usage tracking bars, WhatsApp conversation charges by region — static data |
| Settings | Built | General, Team, Roles, Integrations, WhatsApp Profile, Notifications sub-sections all live on one page — static data |
| Orders | Dead link (404) | In the left nav and referenced throughout the case study, but the route does not exist yet |
| Payments | Dead link (404) | In the left nav, route does not exist yet |
| Team | Dead link (404) | In the left nav as its own page, route 404s — but a Team Management table already exists inside Settings |
| Conversations | Dead link (404) | In the left nav as "View All" from the Dashboard, route does not exist yet |
| Integrations | Dead link (404) | In the left nav as its own page, route 404s — but a Connected Integrations section already exists inside Settings |

# 3. One Naming Collision to Fix Early

"Catalog" means two different things In the current build, Catalog is WhatsApp template compliance (Marketing/Utility/Authentication approval) — not a menu or product list. Once Order Flow and Booking Flow templates need a real menu/product/service list to read from, that's a second, genuinely different screen. Recommendation: rename the existing Catalog nav item to Templates (matches what it actually does), and add a new Menu / Products & Services screen for the sellable items. Fixing this now avoids confusing rework later.

# 4. New Screens Roadmap v2 Requires

These don't exist in the current build at all — they're new to support the automation-engine, multi-channel, multi-vertical positioning:

| New screen | Why it doesn't exist yet | What it needs to do |
| --- | --- | --- |
| Channel Connection Wizard | The original 12 modules assumed WhatsApp only, connected by you (the agency), not self-service | Client clicks "Connect WhatsApp / Instagram / Facebook," completes Meta Embedded Signup, sees live connection status per channel |
| Business Type / Vertical Setup | Doesn't exist — the original product had no concept of verticals | First-run wizard: "What kind of business are you?" (Restaurant, Clinic, Real Estate, E-commerce, Other) — auto-selects the right Flow Template and form fields |
| Flow Template Gallery | The Automation module only shows a blank canvas; there's no starting point for a non-technical client | Gallery of pre-built templates — Order Flow, Booking Flow, Lead Capture Flow, FAQ Flow — client picks one, canvas opens pre-populated and ready to tweak |
| Menu / Products & Services | Doesn't exist — "Catalog" in the current build is WhatsApp template compliance, not a sellable-item list | The actual menu (restaurant) or product/service list (e-commerce, clinic, real estate) that the Order/Booking Flow reads from — name, price, photo, availability |
| Bookings / Appointments | Not in the original 12 modules — those were order-centric, not slot/time-centric | Calendar-style view of appointments/table reservations/viewings, separate from Orders since these are time-slot based, not cart-based |

# 5. Complete Build Order — Mapped to Roadmap v2 Phases

This slots frontend work into the phased roadmap already agreed, so backend and frontend move together instead of the frontend running ahead of what the backend can support.

| Roadmap phase | Frontend work | Screens touched |
| --- | --- | --- |
| 0-1 | None yet — backend/Meta registration work only | — |
| 2 | Build the automation engine's UI: Flow Template Gallery + generalize the existing Automation canvas to load a chosen template | Automation (modify), Flow Template Gallery (new) |
| 2 | Build Business Type / Vertical Setup as the first-run wizard | Business Type / Vertical Setup (new) |
| 3 | Wire Inbox + Contacts to real data; add a channel tag (WhatsApp/Instagram/Messenger) to conversations | Inbox (modify), Contacts (keep) |
| 3 | Build Menu / Products & Services so flows have real items to sell/book | Menu / Products & Services (new) |
| 4 | Rename Catalog → Templates in the nav to remove the naming collision; wire real Meta template submission | Catalog/Templates (modify) |
| 5 | Build the Channel Connection Wizard using Embedded Signup | Channel Connection Wizard (new) |
| 5 | Build real Orders (cart-based) and Bookings (slot-based) screens, replacing the two dead links | Orders (fix + build), Bookings (new) |
| 6 | Build real Payments; fold Team + Integrations fully into Settings and drop the two dead nav links, or build them out standalone if the client base grows past what Settings can hold | Payments (fix + build), Team/Integrations (decide) |
| 6 | Update Billing copy/UI to reflect the real split: client pays Meta directly for usage, xSender bills only for the software | Billing (modify) |
| 7 | Add an automation ROI widget to the Dashboard: messages auto-handled, hours saved, cost saved — this is the sales pitch made visible inside the product | Dashboard (modify) |

# 6. Suggested Next Action

Start with the Flow Template Gallery and the generalized Automation canvas (Phase 2) — it's the centerpiece of the new pitch, it builds on a screen that already exists, and it can be demoed with static data exactly like the rest of the current frontend before any backend work lands. Fix the two lowest-effort dead links (Team, Integrations) by simply removing them from the nav and pointing to their existing sections inside Settings, so there are zero broken links in the portfolio/demo build while the real Orders, Payments, and Bookings screens get built properly in Phase 5.